## Slide 1
Story to Tasks Cycle (Birth of a Task?)
Development JIRA Ticket Process
Developer begins work on a task
Development task complete
JIRA Status
Ticket status is “In Test”
Jira Dev Ticket created
Testing is in progress
Test task complete
-If new features need Demo or UAT, assign to PM
-If not, assign to “Pending Release”
Defect?
Note: In Work Front, a Dev Task reopened if in same sprint. Otherwise review with PO/SM and determine if new task created.
Ticket re-assigned to developer
Ticket assigned to Tester
User Stories Approved
SDN Review/Approval
DevOps Team(s) assigned
DevOps Project Planning Meeting
Backlog Grooming
Sprint Planning
Dev/Test
Pending Release
User Story
Technical User Story
Dev/Test tasks
1-n
Sprint #N
Tasks 1-n
Sprint #N Task Y
Corresponding Jira Ticket
Sprint #N Task Y Task Completed
Created in JAMA with Unique ID
One to many relationship to User Stories –contains trace back to User stories
Each technical stories broken down into 1 to many dev/test tasks and assigned points.
1-n dev/test tasks are assigned to upcoming sprint
Specific task is completed by Dev or Test
Specific task is put in “Completed” queue
Process Step
What Occurs
Unique ID
Tech Story references ID
Tasks trace to WF Tech Story
Tech Stories put In work Front
Tasks trace to WF Tech Story
Tasks trace to WF Tech Story
Tasks trace to WF Tech Story
Traceability

## Slide 2
Projects from business units:
The Jupiter and Neptune teams are assigned at or before the SDN Review for the project as a whole. These teams will generally use two week sprints for development and testing.
Back Office Technical Internal Projects
The Tools team works primarily on these IT driven projects which keep the back office system running and up to date. This team uses a Kanban approach with 1 standup and 1 planning session per week.
Plans and Promotions (including Product Catalog)
The Sun team is dedicated to working on service plans and promotions type projects which necessarily includes modifying, updating and managing the product catalog. Because many of these projects are short duration and small, this team runs a modified scrum process with 1 week sprints.
End to End testing
The Saturn team provides end to end testing on projects/releases as needed or requested. This team uses a modified scrum process with 1 week sprints.
DevOps Teams
Work is divided among a set of “DevOps” teams to provide the software development and testing to meet the overall needs of the business. The DevOps teams are split into specific areas of focus and used a modified scrum approach to develop, test and release software to the back office.

## Slide 3
Business and Functional Requirements
User Stories are developed by Business Analysts (“BA”) and managed in JAMA at a high level put into Workfront. The User Stories are reviewed and approved by the project stakeholders. The related story field in the Agile Form in Work Front ensures traceability.
Technical User Stories, or Technical Requirements
These “stories” are developed from the User Stories and put into a System Design Note (“SDN”) by System Analysts (“SA”). An SDN Review is held by the SA and the Technical User Stories reviewed, edited as needed and approved. Project Owners (“PO”) and BA’s attend the SDN Review as well. DevOps teams are assigned at or before the SDN Review based on the project scope and team capacity. The team(s) are invited to and should attend the SDN review.
The BA is responsible for putting the Technical User stories into Work Front backlog of each team
DevOps Project Planning Meeting
The Scrum Master (“SM”), DevOps team leads, PO and project manager will meet to review the project and determine:
Inter and intra team dependencies
Infrastructure needs
Level 2 estimates as needed
Forecast of # sprints if data available
Critical Output
Stakeholder Approved User Stories
Approved SDN including Technical User Stories
Technical User Stories in Work Front as part of a team’s ungroomed backlog
Dependencies, outside needs, L2, # Sprints
Project Planning and Defining

## Slide 4
Backlog Grooming
This is a bi-weekly meeting led by PO. In this meeting the team will break down the technical user stories into specific tasks, refine the tasks into workable pieces and assign points (note that in certain cases a task may be assigned to a general “dev”, “test” or “db” category work) for effort. There can also be an assessment if there are additional infrastructure needs, if a level 3 estimate or updated sprint forecast as needed.
Sprint Planning
This is a bi weekly meeting led by the team’s Scrum Master (“SM”), on the opposite week of Backlog Grooming. Sprint(s) are planned out based on a teams capacity and project priority. Delineated tasks may be assigned to specific developers/testers or remain unassigned but included in the sprint to be picked up as people gain time for more work.
Tasks are also evaluated and identified for needing E2E or lab testing. If so, the tester of the task assigns it in JIRA to the SM of the E2E team.
Sprint Demo/Retro/Review
In this meeting, back office features and functionality developed as part of a project is shown to stakeholders, PM’s, BA’s and the DevOps team. This may be part of UAT or in certain cases, replace UAT on the back offie side. This meeting is used for reviewing past sprints and looking for any improvement opportunities.
Critical Output
Dev and Test tasks with level of effort point s assigned in Work Front
May have new sprint forecast or L# estimate
A time boxed set of tasks to complete for the team in Work Front
A review of output from the team’s work accepted by the stakeholder
Improvement opportunities for sprints
DevOps Software Development

## Slide 5
Prod and BAU Ticket Review
Weekly meeting SM – PO- DEV Leads Test Leads and Dev Mngr – review JIRA and make sure all tix are in sprint or backlog or with no WF number. This helps ensure there are no missing pieces or missed items
Project Defect Review
This meeting is held as needed and is used to review defects that are found in test. This prevents missing pieces, ensures priority tasks are recognized and is used to look for similar or comparable problems that may exist in other areas of a project or application.
Technical Scrum of Scrums
This is a weekly technical meeting of the SM, Technical leads, Test Manager, Dev Manager, PO Lead, Design Lead and PM Lead to discuss any issues or needs arising from the software developemetn. Topics may include dependencies, priorities and releases.
Business Scrum of Scrums
This weekly meeting reviews each teams storyboard, current work status, issues, and dependencies. The SM, PO Lead, IT Management and PMs (all PM’s invited and those with active project are expected to attend) are attendees.
Other DevOps Meetings:
The DevOps process involves several meetings during the week or month used to identify issues, manage projects, sprints or tasks and identify issues needing to be addressed..